Pielikums Nr.2 / Annex 2

Tehniskā specifikācija angļu valodā / Technical Specifications in English

Procurement of Research-related Services for SIA TETERS / Engineering development and design

Id. No. TETERS 17092026/1

TECHNICAL SPECIFICATION – TECHNICAL PROPOSAL

| No. | Work to be performed / Expected result | Maximum specified number of working hours | Applicant’s proposed solution / Description of execution | Applicant’s proposed number of working hours |
| --- | --- | --- | --- | --- |
| 1. | Conceptual technological system solution | 320 h | The Applicant shall describe the proposed solution | ___ h |
| 2. | Production process algorithm diagrams / technological scheme | 80 h | The Applicant shall describe the proposed solution | ___ h |
| 3. | Pilot equipment layout drawings | 140 h | The Applicant shall describe the proposed solution | ___ h |
| 4. | Development of the system solution and 3D model | 620 h | The Applicant shall describe the proposed solution | ___ h |
| 5. | Assembly / component drawings | 220 h | The Applicant shall describe the proposed solution | ___ h |
| 6. | Automation, robotization and electrical connection solution | 160 h | The Applicant shall describe the proposed solution | ___ h |
| 7. | Communication and data exchange solution | 70 h | The Applicant shall describe the proposed solution | ___ h |
| 8. | Safety and operation solution | 90 h | The Applicant shall describe the proposed solution | ___ h |

| Pretendenta amatpersona / Official of the Applicant: |  |
| --- | --- |
| Vārds Uzvārds / Name, surname: |  |
| Paraksts / Signature: |  |
| Datums, vieta Date, place: |  |